Perfect idea 💡 — "Ganesh Tech News" sounds like a great personal tech project that can showcase your web development, automation, and API integration skills.

Let’s build a detailed end-to-end project plan 👇

🧠 PROJECT OVERVIEW

Project Title: Ganesh Tech News
Goal: Create a platform that collects, filters, and displays the latest technology news automatically from various sources (e.g., Google News, TechCrunch, Wired, etc.), with daily updates.

Key Features:

- 📰 Fetch latest tech news via APIs or web scraping

- 🔍 Filter by category (AI, gadgets, software, startups, etc.)

- 💾 Save favorite news

- 🌙 Dark/light theme UI

- 📱 Responsive design

- ☁️ Optional: Deploy using Docker + AWS or Render

🧩 STEP-BY-STEP IMPLEMENTATION PLAN

PHASE 1 — Planning & Setup

- Decide the Tech Stack
Choose your preferred stack:

  - Frontend: React.js / Next.js (recommended)

  - Backend: Node.js (Express) or Python (FastAPI / Flask)

  - Database: MongoDB / Firebase (for saved news & users)

  - API Source: NewsAPI.org, Mediastack, or custom web scraping (BeautifulSoup / Playwright)

  - Deployment: Docker + AWS EC2 / Render / Vercel

- Create the Folder Structure

- GaneshTechNews/

- ├── backend/

- │   ├── app.js

- │   ├── routes/

- │   ├── controllers/

- │   ├── models/

- │   └── utils/

- ├── frontend/

- │   ├── src/

- │   ├── components/

- │   ├── pages/

- │   └── services/

- ├── docker-compose.yml

- ├── README.md

- └── .env

PHASE 2 — Backend Development

- Setup Backend

  - Initialize Node project:

  - mkdir backend && cd backend

  - npm init -y

  - npm install express axios cors dotenv

  - Create a simple server (app.js):

  - import express from "express";

  - import cors from "cors";

  - import dotenv from "dotenv";

  - import axios from "axios";

  - dotenv.config();

  - const app = express();

  - app.use(cors());

  - app.get("/api/news", async (req, res) => {

  - try {

  - const response = await axios.get(

  - `https://newsapi.org/v2/top-headlines?category=technology&apiKey=${process.env.NEWS_API_KEY}`

  - );

  - res.json(response.data.articles);

  - } catch (error) {

  - res.status(500).json({ error: "Failed to fetch news" });

  - }

  - });

  - app.listen(5000, () => console.log("Server running on port 5000"));

- Create Environment Variables
.env file:

- NEWS_API_KEY=your_api_key_here

- PORT=5000

- Add Optional Database (MongoDB)

  - Store saved/favorite news articles.

  - Install Mongoose and connect:

  - npm install mongoose

  - Add route /api/favorites for CRUD operations.

PHASE 3 — Frontend Development

- Setup Frontend

- npx create-react-app frontend

- cd frontend

- npm install axios react-router-dom

- Create Components

  - NewsList.js → Display news cards

  - NewsCard.js → Single news card

  - Navbar.js → Site header with title “Ganesh Tech News”

  - Favorites.js → Show saved news

- Fetch News from Backend

- import React, { useEffect, useState } from "react";

- import axios from "axios";

- const NewsList = () => {

- const [news, setNews] = useState([]);

- useEffect(() => {

- axios.get("http://localhost:5000/api/news")

- .then(res => setNews(res.data))

- .catch(err => console.error(err));

- }, []);

- return (

- <div className="grid grid-cols-3 gap-4">

- {news.map((item, i) => (

- <div key={i} className="border p-3 rounded-lg shadow">

- <img src={item.urlToImage} alt="" className="rounded-md" />

- <h2 className="font-bold text-lg">{item.title}</h2>

- <p>{item.description}</p>

- <a href={item.url} target="_blank" rel="noreferrer">Read More</a>

- </div>

- ))}

- </div>

- );

- };

- export default NewsList;

- Add Routing

  - / → Latest News

  - /favorites → Saved articles

  - /about → About page

PHASE 4 — Styling and UI Enhancements

- Use Tailwind CSS for styling

- npm install -D tailwindcss

- npx tailwindcss init

- Add dark/light mode using React context or Tailwind dark class.

- Add loading skeletons or infinite scroll.

PHASE 5 — Dockerization

- Create Dockerfile (backend)

- FROM node:18

- WORKDIR /app

- COPY package*.json ./

- RUN npm install

- COPY . .

- CMD ["node", "app.js"]

- EXPOSE 5000

- Create Dockerfile (frontend)

- FROM node:18

- WORKDIR /app

- COPY package*.json ./

- RUN npm install

- COPY . .

- RUN npm run build

- CMD ["npx", "serve", "-s", "build", "-l", "3000"]

- EXPOSE 3000

- docker-compose.yml

- version: "3.8"

- services:

- backend:

- build: ./backend

- ports:

- - "5000:5000"

- env_file: .env

- frontend:

- build: ./frontend

- ports:

- - "3000:3000"

- depends_on:

- - backend

- Run with Docker

- docker-compose up --build

PHASE 6 — Deployment

Options:

- 🐳 Docker + AWS EC2 → Run both containers in cloud

- 🚀 Vercel → Deploy frontend

- ☁️ Render / Railway / Cyclic.sh → Deploy backend easily

PHASE 7 — Add Extra Features (Optional but Impressive)

✅ Email newsletter (send daily top 5 tech news)
✅ Search bar for keywords (e.g., “AI”, “Apple”, “Startups”)
✅ Admin dashboard (add custom posts)
✅ Progressive Web App (PWA) setup for offline access

PHASE 8 — Documentation

Create a professional README.md including:

- Overview & screenshots

- Tech stack

- Features

- API endpoints

- Setup steps

- Docker usage

📊 Example Project Timeline

| Week | Task |
| --- | --- |
| 1 | Setup backend + News API integration |
| 2 | Build frontend (news list, cards, routes) |
| 3 | Add styling, filters, favorites |
| 4 | Dockerize + Deploy |
| 5 | Add optional AI summary / newsletter features |